Implementation Plan From The Normalization Checkpoints

Qortana / Operator Ava Normalization Document

Status

Planning document.

This document turns checkpoints 1 through 6 into an ordered implementation plan against the current `operator_ava` repo and the live Sandlers/OpenClaw deployment model.

Objective

Move from:

normalized documentation

partial preset alignment

successful but brittle live fixes

To:

one canonical deployment path

one canonical workspace/state contract

one canonical onboarding and handoff flow

fewer repair-only interventions in future deploys

What This Document Is

This is the bridge between:

the normalization specs

the actual repo and scripts

the current live fleet reality

It answers:

what is already aligned

what is still drifting

what should be changed first

what should wait until the foundation is stable

Current State Summary

The repo now has a complete normalization design set:

canonical runtime layout

golden server preset

golden workspace preset

tenant profile schema

provisioning workflow

ready-check and smoke-test contract

That is good progress.

The remaining problem is implementation drift.

Some code paths and defaults still reflect the older, looser model rather than the normalized one.

The Most Important Current Drift

1. Runtime path defaults are not fully normalized yet

Observed in:

`scripts/run-openclaw.sh`

`scripts/apply-preset.sh`

`README.md`

Examples:

`run-openclaw.sh` still defaults to `/sandbox/.openclaw-sandlers`

`apply-preset.sh` uses a fallback model where `/sandbox/.openclaw-sandlers` is still a normal default

the repo README still documents `/sandbox/.openclaw-sandlers` as the default created state

Why this matters:

checkpoint 1 says the canonical tenant root is `/sandbox/.openclaw`

if scripts still normalize around a side path, future deploys can still land in non-canonical locations

2. Tenant profile implementation is still older than the schema

Observed in:

`workspace/tenant-profile.template.json`

`scripts/stage-personalization.sh`

`factory/PERSONALIZE-WORKSPACE.template.md`

Examples:

the current template uses older fields like `display_name`, `primary_channel`, `email_layer`, and loose placeholder refs

it does not reflect the checkpoint 4 schema sections

it still reads more like a handcrafted personalization input than a canonical onboarding profile

Why this matters:

checkpoint 4 is now the onboarding contract

if the repo still personalizes from the old template, onboarding will drift immediately

3. Personalization is still prompt-heavy rather than deterministic

Observed in:

`scripts/stage-personalization.sh`

`factory/PERSONALIZE-WORKSPACE.template.md`

Current shape:

stage intake and transcript

ask the cloud agent to read a personalization prompt and execute it

Why this matters:

this is useful, but it is still more freeform than the normalized path

checkpoints 4 and 5 want personalization to be driven from one normalized tenant profile

freeform personalization increases variability between tenants

4. Ready-check is documented but not automated

Observed in:

no dedicated ready-check script yet

no machine-readable handoff summary artifact yet

Why this matters:

checkpoint 6 is the real handoff gate

until it becomes executable, "ready" is still too dependent on operator judgment

5. Dashboard/shared-state symmetry is partially implemented, but not yet enforced by the factory flow

Observed in:

dashboard already reads shared state

live tenant workspace already contains `state/*.json`

but provisioning/personalization scripts do not yet own this contract end to end

Why this matters:

right now the architecture is correct in spirit

the missing piece is making the factory scripts the ones that guarantee it

What Already Looks Good

These should mostly be preserved and refined, not replaced:

`scripts/bootstrap-sandbox.sh`

- already acts like the starting point for the golden server/runtime toolchain

`scripts/create-tenant-project.sh`

- already gives a clean tenant project scaffold

`scripts/apply-preset.sh`

- already backs up live state before applying the preset

`workspace/state/*.json`

- the shared state layer exists and is conceptually correct

the normalization docs

- these now provide a strong target to implement against

Recommended Execution Order

Implementation should happen in the following order.

Phase 1 - Lock the canonical runtime path into code

Goal:

remove path ambiguity from the actual scripts

Files to change first:

`scripts/apply-preset.sh`

`scripts/run-openclaw.sh`

`README.md`

Required changes:

make `/sandbox/.openclaw` the default canonical state root

make `/sandbox/.openclaw/workspace` the default canonical workspace

treat `/sandbox/.openclaw-sandlers` as deprecated or migration-only

log the resolved canonical paths at runtime

ensure apply/start flows clearly distinguish:

- canonical tenant root

- canonical workspace

- runtime-owned data root

Done means:

a fresh deploy path no longer defaults to a deprecated state root

future agents do not have to guess where a live tenant should live

Phase 2 - Replace the old tenant profile template with the normalized schema

Goal:

make checkpoint 4 the real onboarding contract

Files to change:

`workspace/tenant-profile.template.json`

possibly add a canonical onboarding profile example or schema file under `factory/`

Required changes:

replace the old loose structure with the normalized checkpoint 4 structure

hardcode `deploymentMode` to `fresh`

default timezone to `America/Los_Angeles`

remove assumptions that belong to migrations or existing-tenant upgrades

keep the raw intake mapping clean and machine-readable

Done means:

future personalization starts from the same profile shape every time

Phase 3 - Make personalization profile-driven instead of mostly prompt-driven

Goal:

reduce onboarding variability

Files to change:

`scripts/stage-personalization.sh`

`factory/PERSONALIZE-WORKSPACE.template.md`

possibly add a new helper script that compiles profile -> workspace/state outputs

Required changes:

stage the normalized tenant profile, not just raw intake

make the personalization prompt explicitly consume the normalized profile

define exact outputs:

- `USER.md`

- `TOOLS.md`

- `MEMORY.md`

- `state/business.json`

- `state/workflows.json`

keep freeform LLM behavior for voice/tone refinement only where useful

Strong recommendation:

introduce a deterministic renderer step for the first-pass outputs

use the agent as an enhancer, not the only compiler

Done means:

two similar intakes produce meaningfully similar workspace outputs

Phase 4 - Turn the shared state layer into a factory-owned contract

Goal:

ensure every tenant starts with valid UI state

Files to change:

`workspace/state/*.json`

`scripts/apply-preset.sh`

personalization logic

Required changes:

ensure every fresh deploy seeds:

- `tasks.json`

- `today.json`

- `business.json`

- `workflows.json`

ensure empty tasks are explicit and valid

ensure `business.json` mirrors stable tenant facts only

ensure `today.json` starts in a clean day-zero state

ensure `workflows.json` reflects realistic workflow readiness rather than marketing language

Done means:

the dashboard can render a fresh tenant without guessing

Phase 5 - Implement the ready-check as code

Goal:

make checkpoint 6 enforceable

Likely new files:

`scripts/ready-check.sh`

optionally a machine-readable summary file such as `ready-summary.json`

Required checks to automate first:

canonical path validation

workspace presence validation

shared state JSON validation

runtime process and gateway reachability

dashboard handshake contract validation

Checks that may start semi-manual before full automation:

first message smoke test

dashboard render validation

Done means:

every tenant ends provisioning with:

- `Ready`

- `Ready With Manual Auth Pending`

- or `Not Ready`

Phase 6 - Align the handoff artifact

Goal:

standardize what gets delivered after a successful deploy

Required output:

dashboard URL

gateway hostname

readiness state

manual auth checklist

basic notes on what is usable immediately

Likely implementation:

a structured JSON handoff summary

an operator-facing markdown summary

Done means:

Qortana can hand off a tenant consistently without re-explaining the state from scratch

Phase 7 - Tighten dashboard integration only after factory ownership is in place

Goal:

avoid more frontend band-aids before the backend contract is stable

What should happen here:

confirm dashboard reads only the shared state contract

reduce fallback heuristics where possible

ensure assistant-side state updates follow the normalized contract

Why this is later:

the dashboard is downstream of the factory path

making the UI smarter before the factory is stable risks another layer of compensating logic

Concrete Repo Changes To Prioritize First

If implementation starts now, the first concrete changes should be:

`scripts/run-openclaw.sh`

- remove `/sandbox/.openclaw-sandlers` as the normal default

`scripts/apply-preset.sh`

- resolve only the canonical tenant root for fresh deploys

- keep any migration logic clearly labeled

`README.md`

- remove or de-emphasize deprecated default state roots

`workspace/tenant-profile.template.json`

- align or replace it with the checkpoint 4 schema

`scripts/stage-personalization.sh`

- stage the normalized tenant profile explicitly

Add a first `ready-check` script stub

- even if it only validates paths and JSON at first

What Not To Do Yet

Do not start with:

more dashboard polish

more live-tenant surgery

more prompt-only workspace rewrites

complex workflow orchestration logic

Those can wait until the path, profile, and handoff contract are owned by the factory.

Definition Of Success

This implementation plan is successful when a future fresh deploy works like this:

intake is captured

tenant profile is normalized

server is provisioned into the canonical layout

workspace preset is applied into the canonical workspace

personalization uses the normalized profile

shared state is initialized

runtime and gateway start

ready-check runs

a live dashboard link is handed off

10. only Telegram and browser/OAuth auth remain manual

And most importantly:

The deploy succeeds without needing path forensics, temp-workspace debugging, or hidden operator memory.

Immediate Next Move

The first implementation ticket should be:

`Normalize runtime path defaults in the actual scripts and docs.`

That is the narrowest, highest-leverage change because it removes the deepest source of drift before touching onboarding, personalization, or dashboard behavior.