Checkpoint 05 - Provisioning Workflow

Qortana / Operator Ava Normalization Document

Status

Proposed normalization spec.

This document defines the canonical fresh-deploy provisioning workflow for turning a warm lead intake into a live, connected Sandlers/OpenClaw tenant with a ready dashboard link.

Objective

Define one repeatable provisioning path that future agents and future deploys follow without improvising:

intake captured once

tenant profile normalized once

server provisioned from the golden server preset

workspace applied from the golden workspace preset

tenant personalized from the profile

gateway and dashboard connected

live link produced

only auth and channel handoff remain manual

The goal is to stop treating successful deploys like debugging victories.

Scope

This workflow is for:

fresh tenant deploys only

Qortana-operated Sandlers/OpenClaw tenant creation

the path from warm lead intake to a live dashboard link

This workflow is not for:

existing tenant upgrades

incident repair

workspace migrations

one-off debugging on already running boxes

Those are separate operational flows.

Required Inputs

Provisioning begins only when the following exist:

a completed onboarding intake

a normalized tenant profile from checkpoint 4

the golden server preset from checkpoint 2

the golden workspace preset from checkpoint 3

canonical runtime layout assumptions from checkpoint 1

Core Rule

The provisioning workflow must consume normalized inputs and produce normalized outputs.

It should not depend on:

manually remembered shell history

ad hoc host path discovery

debugging old sessions to determine what is live

one-off frontend assumptions

Canonical Workflow

Step 1 - Capture intake

Input:

lead form answers

contact details

legal consent

Output:

raw intake record for this tenant

Notes:

this should stay a clean intake artifact

do not personalize the workspace directly from the raw form

Step 2 - Normalize tenant profile

Input:

raw intake record

Output:

one canonical tenant profile JSON matching checkpoint 4

Notes:

deployment mode is always `fresh`

timezone defaults to `America/Los_Angeles` for now

this profile becomes the source input for workspace personalization

Step 3 - Create tenant project

Input:

golden workspace preset repo

tenant slug or identifier

Output:

tenant project scaffold with:

- preset files

- personalization staging area

- normalized docs and state scaffolds

Notes:

this is the project-level representation of the tenant before server deployment

it should not contain live secrets or browser auth state

Step 4 - Provision server from the golden server preset

Input:

tenant identifier

golden server preset

target infrastructure provider settings

Output:

fresh tenant machine with the required runtime/tool baseline

The server must be provisioned with:

canonical runtime layout

Node and runtime dependencies

NemoClaw/OpenClaw runtime dependencies

browser automation stack

media and document utilities

cloudflared or equivalent tunnel prerequisites

Notes:

this is the point where the machine becomes predictable

this step should not yet require tenant browser auth

Step 5 - Apply base runtime config

Input:

fresh server

base OpenClaw config

canonical tenant root layout

Output:

writable tenant state root

canonical workspace path

canonical state path

canonical agent/session path

Notes:

this is where checkpoint 1 becomes operational

no temp path should become the implied live path

Step 6 - Apply golden workspace preset

Input:

canonical workspace target

golden workspace preset

Output:

generic tenant workspace loaded into the live runtime location

This includes:

markdown workspace files

`state/*.json` scaffolds

workflow manifests

skills

quote templates

Notes:

this is still tenant-agnostic at this moment

the goal is to guarantee the same baseline on every new deploy

Step 7 - Personalize from tenant profile

Input:

normalized tenant profile

tenant workspace

Output:

personalized `USER.md`

personalized `TOOLS.md`

personalized `MEMORY.md`

initialized `state/business.json`

initialized `state/workflows.json`

Optional outputs:

seeded `STARTER-PROMPTS.md`

initial `state/today.json` framing

Notes:

personalization should be deterministic from profile inputs

do not rewrite the entire workspace freehand every time

Step 8 - Initialize live shared state

Input:

personalized tenant workspace

Output:

initialized dashboard-facing state files

Required state files:

`state/tasks.json`

`state/today.json`

`state/business.json`

`state/workflows.json`

Rules:

`tasks.json` should start empty unless onboarding itself creates real approved tasks

`today.json` should describe the current day as a fresh deploy until activity begins

`business.json` should mirror stable tenant facts only

`workflows.json` should reflect available and expected workflows, not fantasy capabilities

Step 9 - Start runtime and services

Input:

provisioned machine

applied config

personalized workspace

Output:

live tenant runtime

active agent services

stable gateway target

This step should bring up:

the OpenClaw/NemoClaw runtime

required local services

tunnel processes or service wiring

Notes:

this should be a normalized start path, not a debug shell sequence

Step 10 - Connect gateway and dashboard

Input:

live runtime

gateway config

allowed dashboard origin

tenant auth token

Output:

reachable tenant gateway

valid dashboard URL

valid token-bearing handoff link

Notes:

the dashboard contract must match the runtime expectations

this is where the control UI identity and origin policy matter

Step 11 - Run readiness checks

Input:

live tenant

dashboard link

Output:

pass/fail result for deploy readiness

Minimum expected checks:

gateway reachable from the dashboard origin

assistant connects without manual path fixes

live workspace is the personalized workspace

shared state files can be read

dashboard tabs can render tenant state

assistant can answer a simple first message

Notes:

detailed smoke-test contract belongs to checkpoint 6

this step is still required here as the gate before handoff

Step 12 - Produce handoff package

Input:

passing deploy

Output:

live dashboard link

operator-facing notes

explicit manual auth checklist

The handoff package should include:

dashboard URL

what is ready now

what still requires manual auth

what channels are preserved or pending

Manual Boundary After Provisioning

Provisioning should end with a tenant that is live and usable, but not falsely marked fully authenticated.

Manual or operator-guided post-provision steps may still include:

Telegram connection

browser/OAuth auth flows

Google Workspace CLI auth

Microsoft account auth

portal-specific login approval

The workflow should make these explicit instead of silently treating them as already done.

Ava / Operator Responsibilities

The normalized operator workflow should be responsible for:

collecting intake

normalizing the tenant profile

creating the tenant project

provisioning the server

applying the workspace preset

personalizing from the profile

starting the tenant

verifying first readiness

delivering the live link

The operator workflow should not require:

shell forensics to find the live workspace

manually guessing whether the dashboard is reading the correct tenant state

ad hoc prompt rewriting on each new deploy

Canonical Inputs And Outputs

Inputs

raw intake

normalized tenant profile

golden server preset

golden workspace preset

base runtime config

Outputs

live tenant server

live personalized workspace

initialized shared state files

working dashboard link

manual auth checklist

Exit Criteria For Checkpoint 5

Checkpoint 5 is complete only when:

There is one documented provisioning path for fresh tenants.

2. That path starts from intake and ends at a live dashboard link.

3. The path explicitly depends on checkpoints 1 through 4.

4. The workflow distinguishes provisioning from post-provision auth.

5. The workflow avoids existing-tenant or migration logic contaminating fresh onboarding.

6. Future implementation can say "run the provisioning workflow" instead of rediscovering the sequence.

Immediate Implementation Direction

After this spec is accepted, the next work should be:

define the actual orchestration command or script boundaries for each provisioning step

align the current factory scripts to these step names

define the final readiness gate and smoke-test contract in checkpoint 6

Relationship To Later Checkpoints

This checkpoint defines the provisioning path.

It does not yet define:

the exact smoke-test assertions

the exact ready/not-ready reporting contract

the full rollback strategy for failed provisioning

Those belong in checkpoint 6 and later operational docs.